## Slide 1: “MuCyc” Update
Kevin Paul
Tech-X Corporation
Don Summers
University of Mississippi

## Slide 2: Introduction to MuCyc
Tech-X was awarded a Phase I in July 2008
  “MuCyc: Inverse Cyclotrons for Intense Muon Beams”
  Investigating most unexplored (“risky”) aspects of the inverse cyclotron for intense muon beam cooling:
    Strength of “realistic” fields required to trap 2×1012 muons
    Beam properties of muons after ejection from the core
    Effects of matter in the core (muonium formation, muon capture, ionization)
  Simulations done with the VORPAL EM-PIC code
  Preparation for full end-to-end simulations

## Slide 3: MuCyc Tasks
Task 1: Implement one-body radioactive decay in the EM-PIC code VORPAL
  VORPAL never had to worry about this before!
  Implementation assumes V-A “decay” of a muon to an electron (no neutrinos need be simulated)
Task 2: Vacuum simulations of muon extraction from the core of the inverse cyclotron
  Studying field strengths for different configurations
  Considering simple traps (Penning) without injection
  TIME PERMITTING: Paul Trap (demanding!)
COMPLETE
COMPLETE

## Slide 4: MuCyc Tasks (continued)
Task 3: Muon beam ejection from the core of the inverse cyclotron with matter present
  Considering muonium formation (μ+) and muon atomic capture (μ-) along with ionization of H and He
  Studying energy and matter density dependence
Task 4: Investigate improved algorithms for low-energy muon cooling
  This is the fun “catch-all”!
  Involves thinking about how to extend this work to make possible full end-to-end simulations
IN PROGRESS
IN PROGRESS

## Slide 5: Summary of this Update
Summary of vacuum simulation results
  Pierce-Penning Trap (ideal quadrupole fields)
  Open-Cylindrical Penning Trap
  100 ns ramping time for “kicker”
Summary of matter effects
  Ionization effects on confinement and ejection
  Cross sections for muonium formation and muon atomic capture in H and/or He
  Pessimistic losses in matter at various energies and at various densities

## Slide 6: Vacuum CASE 1: The Pierce-Penning Trap
Upper/Lower End-caps:
Cylindrical Ring:
+60 kV  -60 kV
+60 kV
-60 kV  0 V
Bz = 1 T
Assuming positive muons and a ramp time of 100 ns…

## Slide 7: Vacuum CASE 2: The Open-Cylindrical Penning Trap
+120 kV
-120 kV  0 V
+120 kV  -120 kV
30 cm
12 cm
12 cm
12 cm
Bz = 1 T
2 cm
2 cm
Assuming positive muons and a ramp time of 100 ns…

## Slide 8: VACUUM: Radial Spacial Distributions before Ejection

## Slide 9: VACUUM: Radial Momentum Distributions before Ejection

## Slide 10: VACUUM: Axial Spacial Distributions before Ejection

## Slide 11: VACUUM: Axial Momentum Distributions before Ejection

## Slide 12: VACUUM: Temporal Distributions after Ejection

## Slide 13: VACUUM: Axial Momentum Distributions after Ejection

## Slide 14: Trapping Ionization Effects: Pierce-Penning with 10-4 atm H
10 keV muon temperature
Electrons are quickly lost, leaving positive charge to build up in the core!
This leads to muon losses, about 30% over 1 muon lifetime.

## Slide 15: Cross Sections for Muonium Formation and Muon Capture
Optimal Energy Range
Recombination & Muon Capture neglected!
Belkic and Janev, J. Phys. B, 6 (1973).

## Slide 16: Muonium Formation in H & He (10-6 atm) vs Muon Energy
Fraction of Muon Remaining
H
He
Lifetime @ 5 keV: 2.2 μs
Lifetime @ 5 keV: 1.1 μs

## Slide 17: Muonium Formation in H & He (10 keV) vs Gas Pressure
H
Lifetime @ 10-5 atm: 0.9 μs
Fraction of Muon Remaining
He
Lifetime @ 10-6 atm: 0.5 μs

## Slide 18: Conclusions
Vacuum simulation results:
  Pierce-Penning design “feasible” with 120 kV
  Open-Cylindrical design “feasible” with 2x voltages!
  Transverse emittance determined by B
  Longitudinal emittance determined by kicker
Matter effects:
  H-Ionization with >10-4 atm could be a problem
  Muon atomic capture may be negligible (>1 keV)
  Muonium formation problematic (<5 keV & >10-6 atm)

## Slide 19: Work to Do
Vacuum simulations:
  Paul Trap (demanding computationally)
Matter effects:
  He-Ionization in the trap
  Full ejection simulations with H & He gas
Write the Phase II proposal (March) to move toward full end-to-end simulations